International School

Capstone Project 1

CMU-SE 450 – C1SE.82

# Product Backlog

Version 1.0

Date: March 29th, 2026

Hybrid Parking Control System

(HPCS)

Submitted by

Ninh, Vu Ha

Hieu, Le Minh

Khang, Nguyen Dinh Vinh

Dung, Le Trung

Nhat, Le Van

Approved by

Trung, Tran Thanh

| Proposal Review Panel Representative | Signature | Date |
| --- | --- | --- |
| Name |  |  |
| Capstone Project 1 – Mentor: Trung, Tran Thanh |  |  |

# PROJECT INFORMATION

| Project acronym | HPCS |
| --- | --- |
| Project Title | Hybrid Parking Control System |
| Start Date | February 24th, 2026 |
| End Date | June 20th, 2026 |
| Lead Institution | International School, Duy Tan University |
| Project Mentor | Trung, Tran Thanh Email: trantrungs269@gmail.com |
| Project Leader & contact details | Khang, Nguyen Dinh Vinh Email: khanglucky@gmail.com Tel: 0704667333 Student ID: 28211141406 |
| Scrum Master & contact details | Ninh, Vu Ha Email: vuhaninh@dtu.edu.vn Tel: 0352637790 Student ID: 28211105939 |
| Partner Organization | Duy Tan University |
| Project Web URL |  |

| Student ID | Name | Email | Tel | Role |
| --- | --- | --- | --- | --- |
| 28211105939 | Ninh, Vu Ha | vuhaninh@dtu.edu.vn | 0352637790 | Scrum Master |
| 28219045377 | Hieu, Le Minh | xeniellq1@gmail.com | 0777440100 | Team Member |
| 28211141406 | Khang, Nguyen Dinh Vinh | khanglucky@gmail.com | 0704667333 | Project Leader |
| 28210239671 | Dung, Le Trung | dunglt.bon245@gmail.com | 0766674467 | Team Member |
| 28218044202 | Nhat, Le Van | nhatle08052004n@gmail.com | 0394441571 | Team Member |

# DOCUMENT APPROVALS

The following signatures are required for approval of this document.

| Name | Student ID | Role | Signature | Date |
| --- | --- | --- | --- | --- |
| Ninh, Vu Ha | 28211105939 | Scrum Master |  |  |
| Hieu, Le Minh | 28219045377 | Team Member |  |  |
| Khang, Nguyen Dinh Vinh | 28211141406 | Project Leader |  |  |
| Dung, Le Trung | 28210239671 | Team Member |  |  |
| Nhat, Le Van | 28218044202 | Team Member |  |  |

# DOCUMENT NAME

| Document Title | Product Backlog Document |
| --- | --- |
| Author(s) | HPCS Project Team |
| Role | Project Team |
| Date | March 29th, 2026 |
| File name | C1SE.82_ProductBacklog_HPCS_ver1.0.docx |

# REVISION HISTORY

| Version | Person(s) | Date | Description |
| --- | --- | --- | --- |
| 1.0 | HPCS Project Team | 29-Mar-2026 | Initial release of the HPCS Product Backlog document. |

# TABLE OF CONTENTS

| Section | Title |
| --- | --- |
| 1 | Introduction |
| 1.1 | Purpose |
| 1.2 | Scope |
| 1.3 | References |
| 2 | Product Backlog |
| 3 | Constraints |
| 4 | Stakeholders and User Descriptions Summary |

# TABLE OF TABLES

| Table No. | Title |
| --- | --- |
| Table 1 | References |
| Table 2 | Product Backlog Specification (Driver / User) |
| Table 3 | Product Backlog Specification (Admin / Security Operator) |
| Table 4 | Product Backlog Specification (System) |
| Table 5 | Product Backlog Specification (Development / Infrastructure) |
| Table 6 | Constraints |
| Table 7 | Stakeholders and User Descriptions Summary |

# 1. Introduction

The HPCS product backlog is a prioritized list of features and quality attributes derived from the approved project proposal. It translates the project scope, functional requirements, non-functional requirements, operating constraints, and stakeholder needs into development-ready backlog items for the Hybrid Parking Control System.

## 1.1 Purpose

• Provide a clear and prioritized backlog for the Hybrid Parking Control System (HPCS).

• Keep development aligned with the approved project objectives: pay-before-entry processing, license plate recognition, automated barrier control, and supervised operation when needed.

• Represent both functional scope and major non-functional requirements such as performance, usability, security, reliability, and scalability.

• Preserve traceability from proposal-based requirements to implementable backlog items for Sprint planning and review.

## 1.2 Scope

This backlog covers the approved HPCS scope for a university parking context. It includes user and vehicle authentication, automated barrier control, prepaid entry payment, license plate recording and matching, parking card/ticket issuance, whitelist-based free access, transaction logging, administrative monitoring, and supporting quality requirements.

The current version excludes remote mobile booking, advanced long-term AI vehicle tracking, and complex financial accounting for external parking lots. No unrelated sample-domain features are included in this document.

## 1.3 References

Table 1. References

| No. | Reference | Purpose |
| --- | --- | --- |
| 1 | C1SE.08 Project Proposal Version 1.0, dated February 24th, 2026 | Primary source of truth for HPCS scope, requirements, stakeholders, schedule, and terminology. |
| 2 | C1SE.82 Product Backlog sample document | Structure and formatting reference for the Product Backlog document only. |
| 3 | C1SE.82 User Story sample document | Structure and formatting reference for the User Story document only. |

# 2. Product Backlog

Priorities are set from 1 to 3, where 1 = Must Have / critical MVP, 2 = Should Have / important, and 3 = Could Have / nice to have. If a backlog item depends on another item, it does not carry a lower importance than its prerequisite.

Table 2. Product Backlog Specification (Driver / User)

| ID | Theme | As a/an | I want to | So that | Priority |
| --- | --- | --- | --- | --- | --- |
| PB01 | Entry Plate Capture | Driver / User | have my vehicle detected and my license plate captured at the entry gate | the system can start entry validation automatically and reduce manual processing | 1 |
| PB02 | Prepaid Entry Payment | Student Card Holder / Visitor | pay at the entry gate using a student ID card (contactless) or cash | access is granted only after payment is confirmed in the pay-before-entry model | 1 |
| PB03 | Parking Card/Ticket Issuance | Driver / User | receive a parking ticket (for cash) or have the transaction logged directly to the Student ID/Whitelist credential (no ticket needed) | my entry transaction is securely linked for later exit validation without redundant physical tickets | 1 |
| PB04 | Entry Barrier Control | Driver / User | have the barrier open only after valid authorization and close safely after passage | unauthorized vehicles are blocked and entry remains orderly | 1 |
| PB05 | Whitelist Free Access | Faculty / Staff Whitelist User | be recognized for free-access entry when my vehicle or credential is authorized | I can enter without payment when university policy allows it | 2 |
| PB06 | Exit Validation and Plate Re-Match | Driver / User | present my parking ticket or scan my Student ID/Whitelist credential, and have my exit plate checked against the entry record | I can leave without additional payment while the system prevents misuse | 1 |
| PB07 | Gate Guidance | Driver / User | receive clear LED instructions and optional voice guidance at the gate | I can complete the entry and exit flow with minimal confusion or delay | 2 |

Table 3. Product Backlog Specification (Admin / Security Operator)

| ID | Theme | As a/an | I want to | So that | Priority |
| --- | --- | --- | --- | --- | --- |
| PB08 | Administrator Authentication | Admin | sign in securely and access only the functions allowed for my role | management features and sensitive parking data remain protected | 1 |
| PB09 | Whitelist and Access Policy Management | Admin | maintain whitelist records and free-access rules for eligible users | gate decisions follow current university access policy | 2 |
| PB10 | Transaction and Gate Event Logging | Admin / Security Operator | view complete records of plate captures, timestamps, gate events, and payment outcomes | operations remain traceable and auditable | 1 |
| PB11 | Administrative Dashboard and Reports | Admin / Security Operator | see total vehicles, revenue statistics, occupancy status, and recognition accuracy | I can monitor operations and make data-driven decisions | 2 |
| PB12 | Device Status Monitoring | Security Operator | monitor the status of cameras, barriers, readers, dispensers, speakers, and cash modules | I can respond quickly when hardware faults or exceptions occur | 2 |

Table 4. Product Backlog Specification (System)

| ID | Theme | As a/an | I want to | So that | Priority |
| --- | --- | --- | --- | --- | --- |
| PB13 | Encrypted and Protected Data Storage | System | encrypt transaction and payment data and restrict access to stored license plate information | sensitive operational data remains secure | 1 |
| PB14 | Performance Compliance | System | complete payment confirmation and ticket issuance within 5 seconds and exit verification within 3 seconds | vehicle queues are minimized at both gates | 1 |
| PB15 | Reliability and LPR Accuracy | System | support continuous 24/7 operation and maintain 90–95% recognition accuracy in controlled conditions | the parking process remains dependable in daily use | 2 |
| PB16 | Invalid or Mismatched Exit Handling | System | keep the barrier closed when the presented credential, transaction, or license plate does not match | unauthorized exit is prevented and exceptions can be reviewed | 1 |
| PB17 | Multi-Gate Scalability | System | support expansion to multiple entry and exit gates without major redesign | the campus can scale the solution over time | 3 |

Table 5. Product Backlog Specification (Development / Infrastructure)

| ID | Theme | As a/an | I want to | So that | Priority |
| --- | --- | --- | --- | --- | --- |
| PB18 | Hardware Integration Framework | Development Team | integrate the backend with the camera, barrier controller, card reader, dispenser, and cash module | automated gate workflows operate reliably end to end | 1 |
| PB19 | Containerized Environment and Deployment | Development Team | build and deploy supported services using Docker and stable development tooling | the system is easier to set up, test, and deploy consistently | 2 |
| PB20 | Student Card Data Integration | Development Team | connect to the university student ID data source for contactless validation | card-based payment and authentication can be processed correctly | 2 |
| PB21 | AI Engine Optimization for VN Plates | Development Team | implement custom ROI detection, CLAHE, upscaling, and Regex post-processing for OCR | the system accurately reads Vietnamese license plates without character misinterpretation | 1 |

# 3. Constraints

Table 6. Constraints

| Constraint | Description |
| --- | --- |
| Development Timeline | The project is planned from February 24th, 2026 to June 20th, 2026, so delivery must focus on core gate automation, payment, ticketing, and exit validation first. |
| Team Capacity | The delivery team has five members, requiring disciplined role allocation across frontend, backend, database, hardware integration, testing, and documentation. |
| Hardware Integration | HPCS depends on cameras, barrier gates, LED indicators, speakers, card readers, ticket/card dispensers, and cash modules working reliably with the backend. |
| Budget | The prototype budget is limited, so the solution must prioritize low-cost components, staged hardware procurement, or software-first simulation when needed. |
| Environment and Lighting | License plate recognition quality depends on controlled lighting, a proper stopping position, and clean, unobstructed license plates. |
| Network Connectivity | Entry and exit gates require stable connectivity to synchronize transactions, validation status, and reporting data. |
| External Dependency | Contactless student-card validation depends on access to the university student ID data source or a compatible integration endpoint. |
| Technology Constraints | The implementation is limited to the project stack proposed for HPCS: React.js or Flutter, Python backend services, OpenCV plus Tesseract or YOLO, Arduino or Raspberry Pi, MySQL or PostgreSQL, and Docker. |

# 4. Stakeholders and User Descriptions Summary

Table 7. Stakeholders and User Descriptions Summary

| Name | Description | Role |
| --- | --- | --- |
| University Management | Owns parking policy, service goals, and operational reporting expectations for campus parking. | System owner / decision maker |
| System Administrators | Manage authentication, whitelist policy, dashboard access, reports, and protected operational data. | Administrative users |
| Security Team / Operational Supervisors | Oversee gate activity, monitor devices, review exceptions, and intervene when supervised control is required. | Operational supervisors |
| Students | Use the parking entry and exit flow, pay by student card or cash when applicable, and expect fast processing at the gate. | Primary end users |
| Faculty and Staff | May receive whitelist-based free access and still require reliable license plate recognition and transaction recording. | Privileged end users |
| Visitors | Need a simple pay-before-entry process, clear kiosk guidance, and reliable exit validation. | External end users |
| IT Department | Supports infrastructure, integration, deployment, security controls, and service continuity. | Technical stakeholder |
| Finance Department | Uses revenue and transaction information for oversight and reconciliation. | Reporting stakeholder |
| HPCS Project Team | Designs, builds, tests, documents, and deploys the HPCS prototype within the capstone schedule. | Delivery team |